## Slide 1
Product Backlog - User Story #3
Product Backlog Item | Priority | Task | Description | Size | Ideal Days
1 | High | Create "New Deck" page | Form to create a new deck by entering the deck name. | 1 | 0.5
2 | High | Create "Add Card" page | Form to add a card by entering question and answer. | 1 | 0.5
3 | High | Deck management (CRUD) | Implement deck CRUD in CardsContext: add, delete, edit, view. | 1 | 1
4 | High | Card management (CRUD) | Implement card CRUD in CardsContext: add, delete, edit, view. | 1 | 1
5 | Medium | Show deck list | DeckList component that lists all decks. | 1 | 1
6 | High | Create Review Mode | Page to review and test cards within a deck. | 1 | 1
7 | High | Card flip mechanism | Flip between question and answer on click. | 1 | 0.5
8 | Medium | Start Review button | Button in deck list to open Review Mode for the selected deck. | 0.5 | 0.5
9 | Medium | Navigation buttons | Previous/Next buttons in Review Mode to move between cards. | 0.5 | 0.5

## Slide 2
Product Backlog - User Story #1
Product Backlog Item | Priority | Task | Description | Size | Ideal Days
1 | High | Deck statistics calculation | Compute per-deck totals and known/remaining counts. | 1 | 1
2 | High | Display deck stats in dashboard | Show basic progress in dashboard QuickActions. | 1 | 1
3 | Medium | StudyMode progress counters | Display learned/total and remaining during study. | 1 | 0.5
4 | Medium | Smart session counters | Show Smart Mode counts (e.g., difficult set size/rounds). | 1 | 1

## Slide 3
Product Backlog - User Story #2
Product Backlog Item | Priority | Task | Description | Size | Ideal Days
1 | High | API data retrieval | Fetch decks from Laravel API on app load. | 1 | 1
2 | High | Known status handling | Toggle known state for cards during study (server-supported). | 1 | 0.5
4 | Medium | Preserve study index | Keep current index when cards list recalculates (no jump). | 1 | 0.5

## Slide 4
Product Backlog - User Story #4
Product Backlog Item | Priority | Task | Description | Size | Ideal Days
1 | High | Tool files created | Provide MCP tool scripts in the repo (build/run). | 1 | 0.5
2 | High | Run MCP server (backend) | Ability to start MCP server alongside backend. | 1 | 0.5
3 | Medium | Basic usage docs | Quick steps to run and use MCP tools. | 1 | 0.5

## Slide 5
Product Backlog - User Story #5
Product Backlog Item | Priority | Task | Description | Size | Ideal Days
1 | High | Difficulty detection | Identify difficult cards by incorrect answers/review frequency. | 2 | 1.5
2 | High | Collect unmastered cards | Maintain focused set (up to 6) for intensive review. | 1 | 1
3 | High | Smart Mode UI | Focused interface to review only difficult cards. | 1 | 1
4 | Medium | Auto switch to Smart Mode | Switch when difficult set reaches the limit. | 1 | 0.5
5 | High | Smart session management | Track rounds completed and cards mastered in session. | 1 | 1
6 | Medium | Difficulty indicators | Visual cues to show difficulty level in study. | 1 | 0.5
7 | Medium | Smart settings | Adjust cap and switching behavior from settings. | 1 | 1
8 | Low | Reset smart progress | Reset difficult set and start a fresh smart session. | 0.5 | 0.5
9 | Medium | Smart statistics | Show smart-specific counts during sessions. | 1 | 1
10 | High | Persist smart data | Persist difficult set to survive app reloads. | 1 | 0.5